## Slide 1
Work-let Name: Deep Learning Model to Classify Kitchen Sounds to Cooking
Worklet Details
Worklet ID: 25ST31BMS
College Name: BMS College of Engineering
Next Steps
KPIs achieved till now
Key Achievements/ Outcome till now
Any Challenges/ Issues faced
Date: 09/03/2026
Implemented audio preprocessing pipeline using Librosa.
Generated Log-Mel spectrogram representations for audio samples.
Integrated YAMNet pretrained model for audio event inference.
Successfully tested predictions on sample audio recordings.
Established initial project architecture using YAMNet embeddings for classification.
Difficulty in automated dataset download due to platform restrictions and authentication requirements.
Limited availability of clean kitchen-specific audio datasets.
Need to manually curate audio samples to ensure relevant cooking sound events.
Managing overlapping sound events in environmental audio.
Collect a larger dataset of cooking and non-cooking audio samples.
Extract YAMNet embeddings from collected audio files.
Build and train a binary classifier (Cooking vs Not Cooking) using extracted embeddings.
Evaluate model performance using Accuracy, Precision, Recall, and F1 Score.
Optimize classification performance using additional training data and feature tuning.
Successfully validated technical feasibility of using YAMNet for kitchen sound detection.
Developed an end-to-end prototype pipeline from audio input → feature extraction → event prediction.
Identified suitable deep learning architecture using transfer learning with YAMNet embeddings.
Established foundation for building a binary cooking activity detection system.

## Slide 2
Work-let Name: Deep Learning Model to Classify Kitchen Sounds to Cooking
Worklet Details
Worklet ID: 25ST31BMS
College Name: BMS College of Engineering
Any Anticipated Break (Due to exams etc)
Resource Requirement Identified with Status
Data Collection Information
Github Repository Link and PRISM Portal Registration Status
Date:09/03/2026
Compute: Google Colab (CPU/GPU) – Available
Libraries: TensorFlow, TensorFlow Hub, Librosa – Installed
Model: Pretrained YAMNet – Integrated for experimentation
Storage: Google Drive / Colab storage – Available
Dataset: Freesound audio samples (cooking & non-cooking sounds) – Collection in progress
GitHub repository created for project implementation and documentation.
Repository link: https://github.ecodesamsung.com/SRIB-PRISM/25ST31BMS_Deep_Learning_Model_to_Classify_Kitchen_Sounds_to_Cooking
PRISM portal project registration completed.
Internal academic assessments scheduled from 6th – 8th (next month).
Project progress may be slightly slower during this period due to examinations.
Normal development activities will resume immediately after the exam period.
Dataset being collected from open-source audio repositories (Freesound).
Dataset link: https://freesound.org/
Audio clips include cooking sounds (frying, boiling, chopping, dishes) and non-cooking environmental sounds.
Additional dataset sources under exploration for expanding the training set.

## Slide 3
Work-let Name: Deep Learning Model to Classify Kitchen Sounds to Cooking
Worklet Details
Worklet ID: 25ST31BMS
College Name: BMS College of Engineering
  Status and future plan - Identified suitable deep learning models and dataset is identified
  Latest Literature Review - “Examining Recognition of Occupants’ Cooking Activity Based on Sound Data Using Deep Learning Models”, “A Comparative Study in Machine Learning and Audio Features for Kitchen Sounds Recognition”
  Expert Insights - Mel-spectrogram or MFCC features—are highly effective for identifying cooking sounds, as they can capture both spectral and temporal patterns in kitchen audio, although performance is often limited by noisy environments and the scarcity of large labeled cooking sound datasets.
Professor Comments (To be filled in and presented by professor (Either)
Date:09/03/2026
COMPUTATION RESOURCE Details:
GPU from College lab - The computational experiments for the proposed work will be carried out using the available GPU-enabled computing facility in the department. The system supports accelerated training of deep learning models and large-scale data processing required for the research.